Mixamo for animations

Look at poser and Makehuman for characters

**Milestone 1: Finish by: 3/18/18**

Create enemy and character demo models

Create original demo map

Make character movements and speeds, not animations obviously

**Milestone 2: Finish by: 3/25/18**

Make enemy 1 script

Make enemy 2 script

Make enemy 3 script

Playtest and adjust to make fun

Start searching for 3D objects that can make life easier for us with making the maps

Start making character/enemy models

Start level design for 3 levels

Start working on finding or making music

**Milestone 3: Finish by: 3/4/18**

Finish character/enemy models

Make character/enemy animations

Finish making 3 maps.

Place characters and enemies in map at proper places. Going to need play testing

Go back and adjust scripts so that everything looks smooth

**Milestone 4: Finish by: 3/11/18**

Add character powers and items based on skipping checkpoints

Place music in

Make ending

**Any final touches DUE: 3/13/18**